## Slide 1
Focus items: This system can reduce record time working hour and summary reports for analyze
Situation
Activity
KPI
SF03 : [MF2/MF3] Machine Stop Record / Summary
PIC : Arthit C. , Rungkhun , Somyot
Action | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec | Jan | Feb | Mar
1. Requirement (MF3, MF2) |  |  |  |  |  |  |  |  |  |  |  | 
2. System Design and Discussion with SCK |  |  |  |  |  |  |  |  |  |  |  | 
3. Development |  |  |  |  |  |  |  |  |  |  |  | 
4. System Test & UAT |  |  |  |  |  |  |  |  |  |  |  | 
5. Training |  |  |  |  |  |  |  |  |  |  |  | 
6. Go live |  |  |  |  |  |  |  |  |  |  |  | 
Record detail
in Laminate sheet
Input detail in excel to make a report
Make monthly report
Discuss with SCK to make interface from Machine Online System
Develop application base on AXIS-MI tablet network for user can input on tablet
Make web summary reports
Machine Stop Record System
Reduce paper 240 sheet / month
Reduce record time 86hrs./ month
Machine Online
E-Record
(Machine stop record)
Chart: 
| Before | After
Working Hours | 285 | 199
Machine output
Machine Efficiency
Machine output
Machine Efficiency
Record Format
Excel Record Format
Recording Time
Discuss with SCK to make interface system
UAT
Training
Development
Get requirement from user
Closing

## Slide 2
Yesterday output
VS plan
Loss time that make output not archive
Daily progress meeting
SF03 : [MF2/MF3] Machine Stop Record / Summary
Machine monitor
MFG machine stop report
Action to recovery to archive plan
Wait for material
Machine not smooth
Wait for operator change material
Plan
Actual
Plan
Actual
Plan
Actual
MC#01
MC#02
MC#03
Daily output VS plan
Why we need the record? Every morning meeting we will conclude the yesterday output and list up the problem that effect to the output. Then we will take action to

## Slide 3
SF03 : System Architecture
Machine Stop Record
& Machine Efficiency
(new Web Application)
SONY NETWORK
PRIVATE NETWORK
Machine Stop Summary
Machine Output & Efficiency
Machine online system
(Current)
Input data via tablet
AXIS-MI Server
Auto Report
Interface data from Current Machine Online System and develop new Web Application for input more information via Tablet

## Slide 4
Machine monitor record item |  | Manual record
 | Standby | Wait for WIP No production plan Wait for martial
 | Rest | No manpower support in brake time
 | Never-ruse | -
 | Never-ruse | -
 | Never-ruse | -
 | Never-ruse | -
 | Never-ruse | -
Machine monitor record item |  | Manual record
 | Machine operate | No Record
 | Ready operate after push the product to next unit | No Record
 | Ready operate from previous unit | No Record
 | Machine Error (Fully Error detail) | Record data from machine display
 | Machine Error (Fully Error detail) | Record data from machine display
 | Arrange (No more detail) | Lot Change Material change
 | Check (No more detail) | PM Daily Check ENG use machine
SF03 : [MF2/MF3] Machine Stop Record / Summary
Machine monitor record items
VS
Manual record

## Slide 5
Current Method
Writing
Typing
SF03 : [MF2/MF3] Machine Stop Record / Summary

## Slide 6
Machine number
Machine Unit
Error Group
Product type
Stop time
More detail
Input time when machine can start
Summary by machine
Machine Efficiency
Application
Input data to issue
Stop record
Input time when machine can start
Step 1 : Stop time
Step 2 : Stop time
http://43.72.20.161/MachineStopRecord/
SF03 : [MF2/MF3] Machine Stop Record / Summary
Input data by tablet

## Slide 7
 | Indirect Benefit
1 | Reduce job to make report end of shift (input data to excel for all machine). So they have a time to focus other job such as prepare material, prepare information for next shift.
2 | Supervisor can monitor the machine stop issue by real time. (Different from old report that will be reported 1 time /shift by email.) So the operator is not interrupted during operation by telephone from supervisor for answering why machine stop.
SF03 : [MF2/MF3] Machine Stop Record / Summary
Chart: Machine stop record time per machine
| Before | After
Writing Time | 22
Input time | 25 | 9
Total | 47 | 9
Benefit
285 hr/month
54 hr/month
Reduce record time 81%
Total 12 machines
Total 12 machines